## Slide 1: Mixed Reality annotation system
Ieva Cernyte
Supervisor: Per Ola Kristensson

## Slide 2: Context
Mixed reality – interactable virtual objects in the real world.
Interaction with virtual problems is not trivial – there is no keyboard, no mouse, no touchscreen.
People are not used to just using their hands – the gestures should be intuitive and easy to get used to

## Slide 3: Problem Statement
Current ways of editing text annotations without any specific input devices are not very user friendly and are quite prone to errors

## Slide 4: Objectives
Develop a more ergonomic and user friendly way to edit text annotations
Improve user experience by optimizing user interaction feedback

## Slide 5: Plan
Michaelmas:
  Test app
  Write tests for the code
  Implement one finger tracking
Christmas Holidays
  Implement 2 finger gestures
  Experiment with better gestures
Lent
  Implement bette gestures
  Add user feedback features to improve user experience
  Start writing report
Easter
  Verification and validation
  Report writing

## Slide 6: Verification and validation plans
Verification
  Unit tests for functions
  Integration tests
  Manual testing (gestures)
Validation
  Have other people test the system and give feedback

## Slide 7: Progress so far
Test app done (show picture of the app)
Written unit tests (show picture of results)
?Working on one finger tracking
[pictures]